JIRA SPECIFICATION DOCUMENT

Sports Betting Edge Detection System

.NET API · ML Model Management · Data Ingestion · Bankroll Optimisation

| Project | SportsBetting |
| --- | --- |
| Version | 1.0 |
| Status | Draft |
| Date | February 2026 |
| Platform | .NET 8 · SQL Server · Python ML |
| Author | Engineering Team |

# 1. Project Overview

This document defines the full Jira backlog for the Sports Betting Edge Detection System: a locally-hosted .NET 8 solution that ingests live NBA (and extensible NFL) data, manages versioned machine learning models, computes edge over bookmaker lines, and recommends optimal bet sizing via the Kelly Criterion.

## 1.1  Objectives

- Ingest real-time game schedules, team statistics, and betting odds from third-party APIs

- Persist all data in SQL Server via Entity Framework Core with a clean T-SQL schema

- Register, version, and evaluate multiple ML models (Python or ML.NET) side-by-side

- Generate win-probability predictions and compute edge over implied market odds

- Expose a REST API endpoint returning the top-N value bets with Kelly-sized stakes

- Keep the architecture sport-agnostic so NFL, NHL, and MLB can be added without schema changes

## 1.2  Technology Stack

| Layer | Technology | Notes |
| --- | --- | --- |
| API | .NET 8 / ASP.NET Core | REST, Swagger/OpenAPI |
| Domain | C# Class Libraries | Core + Infrastructure projects |
| ORM / DB | Entity Framework Core 8 + T-SQL | Code-first migrations, SQL Server 2019+ |
| ML (Python) | Python 3 / scikit-learn / Flask | Versioned .pkl models, local HTTP service |
| ML (C#) | ML.NET | Optional alternative executor |
| Resilience | Polly | Retry + circuit breaker for external APIs |
| Testing | xUnit + Moq + FluentAssertions | Unit & integration tests |
| Background | .NET IHostedService | Hourly data refresh |
| Odds Source | The Odds API | American-format odds, multiple bookmakers |
| Game Data | SportRadar API | Schedule, scores, box-score stats |

# 2. Solution Structure

The solution lives in a single .sln file with four C# projects plus a companion Python ML service directory.

| Project | Type | Responsibility |
| --- | --- | --- |
| SportsBetting.API | ASP.NET Core Web API | Controllers, DI wiring, Swagger, background service host |
| SportsBetting.Core | Class Library | Entities, enums, interfaces, DTOs — zero infrastructure deps |
| SportsBetting.Infrastructure | Class Library | DbContext, repositories, Unit of Work, external API clients, ML executors |
| SportsBetting.Tests | xUnit Test Project | Unit tests (in-memory DB), integration tests, service mocks |
| SportsBetting.ML.Python | Python package (not in .sln) | Versioned model files, Flask prediction service, training scripts |

## 2.1  Database Schema (T-SQL)

Core tables and their purpose:

| Table | Key Columns | Notes |
| --- | --- | --- |
| Sports | SportId, Name | Seed data: NBA, NFL, NHL, MLB |
| Teams | TeamId, SportId, ExternalId | ExternalId maps to SportRadar team GUID |
| Games | GameId, HomeTeamId, AwayTeamId, GameDate, Status | Status enum: Scheduled/InProgress/Final/Postponed/Cancelled |
| GameOdds | OddsId, GameId, BookmakerName, RecordedAt | Moneyline + spread + total; full history retained |
| TeamStatistics | TeamStatisticId, GameId, TeamId | Flexible: basketball cols + football cols + AdditionalStats JSON |
| Models | ModelId, Name, Version, SportId, ModelType | Unique(Name, Version); ModelType: Python/MLNet/External |
| ModelPerformances | PerformanceId, ModelId, Accuracy, ROI | Metrics JSON column for precision, recall, F1, AUC |
| Predictions | PredictionId, ModelId, GameId, Edge | FeatureValues JSON; one row per model per game |
| BettingRecommendations | RecommendationId, PredictionId, KellyFraction | RecommendedStakePercentage from fractional Kelly |

# 3. Epics

| Epic Key | Name | Description |
| --- | --- | --- |
| SBET-E1 | Foundation & Architecture | Solution scaffolding, project references, NuGet packages, DI wiring, appsettings, .sln file |
| SBET-E2 | Database & Data Access Layer | EF Core DbContext, all entity mappings, migrations, repository pattern, Unit of Work |
| SBET-E3 | Data Ingestion Pipeline | SportRadar + Odds API clients, ingestion service, orchestrator, background service, manual endpoints |
| SBET-E4 | ML Model Management | Model registry, Python Flask service, ML.NET executor, model versioning, A/B testing support |
| SBET-E5 | Predictions & Edge Calculation | Feature engineering, prediction generation, edge vs implied odds, confidence scoring |
| SBET-E6 | Betting Recommendations API | Kelly Criterion calculator, top-N endpoint with bankroll input, stake sizing output |
| SBET-E7 | Testing | Unit tests, integration tests, repository tests with in-memory DB, controller tests |
| SBET-E8 | NFL Extension | Add NFL schedule, statistics, team ingestion following the sport-agnostic pattern |

# 4. Full Story Backlog

Stories are grouped by epic. Priority: Critical > High > Medium > Low. Estimates in story points (1 SP ≈ half day).

| Key | Story Title | Priority | SP | Acceptance Criteria (summary) |
| --- | --- | --- | --- | --- |
| SBET-E1 Foundation & Architecture |  |  |  |  |
| SBET-1 | Create .NET 8 solution with four projects | Critical | 2 | dotnet build succeeds; all projects reference correctly |
| SBET-2 | Configure NuGet packages across projects | Critical | 1 | EF Core, Polly, xUnit, Moq, FluentAssertions all restored |
| SBET-3 | Set up DI container in Program.cs | Critical | 2 | All services resolve; app starts without errors |
| SBET-4 | Add Swagger/OpenAPI documentation | Medium | 1 | Swagger UI loads; all endpoints visible |
| SBET-5 | Create appsettings.json with all config sections | High | 1 | ConnectionStrings, SportsData, OddsAPI, DataIngestion keys present |
| SBET-6 | Add .gitignore excluding secrets and build artefacts | Low | 1 | appsettings.*.json and bin/obj excluded |
| SBET-E2 Database & Data Access Layer |  |  |  |  |
| SBET-7 | Define all Core entities (Sport, Team, Game, ...) | Critical | 3 | All 9 entities exist with correct FK relationships |
| SBET-8 | Create SportsBettingDbContext with full configuration | Critical | 3 | OnModelCreating configures indexes, constraints, seed data |
| SBET-9 | Add EF Core indexes for query-critical columns | High | 2 | IX on GameDate, SportId+GameDate, ExternalGameId, Edge |
| SBET-10 | Implement generic Repository<T> base class | Critical | 2 | GetById, Find, Add, Update, Delete, Count, Exists all pass |
| SBET-11 | Implement GameRepository with specialised queries | High | 2 | GetUpcoming, GetByDateRange, GetByExternalId work correctly |
| SBET-12 | Implement TeamRepository | High | 1 | GetByExternalId, GetBySport return correct results |
| SBET-13 | Implement GameOddsRepository | High | 2 | GetLatestOdds, GetOddsHistory, GetLatestForGames correct |
| SBET-14 | Implement PredictionRepository | High | 2 | GetByGame, GetByModel, GetHighEdge all filter correctly |
| SBET-15 | Implement ModelRepository | High | 1 | GetActiveModels, GetByNameAndVersion work |
| SBET-16 | Implement Unit of Work with transaction support | Critical | 2 | Commit/rollback work; all repos accessible via IUnitOfWork |
| SBET-17 | Create DatabaseSetup.sql idempotent init script | High | 2 | Script runs twice without errors; inserts seed sports |
| SBET-18 | Add EF Core migration for initial schema | Medium | 1 | dotnet ef database update creates all tables |
| SBET-E3 Data Ingestion Pipeline |  |  |  |  |
| SBET-19 | Create ISportsDataService + SportsDataService (SportRadar) | Critical | 3 | GetNBATeams, GetNBASchedule, GetNBAGameStats call correct endpoints |
| SBET-20 | Create IOddsDataService + OddsDataService (The Odds API) | Critical | 2 | GetOdds fetches h2h, spreads, totals; remaining-requests header logged |
| SBET-21 | Add Polly retry + circuit-breaker to HTTP clients | High | 2 | Transient 5xx and 429 retried with exponential back-off |
| SBET-22 | Implement IngestNBATeamsAsync | Critical | 2 | 30 NBA teams upserted; existing teams updated not duplicated |
| SBET-23 | Implement IngestNBAScheduleAsync with upsert logic | Critical | 3 | Games added/updated by ExternalGameId; status and scores synced |
| SBET-24 | Implement IngestNBAGameStatisticsAsync | High | 2 | All box-score fields populated; upsert replaces stale stats |
| SBET-25 | Implement IngestOddsAsync with team name fuzzy match | Critical | 3 | Odds rows inserted per bookmaker; GameId matched by date + names |
| SBET-26 | Implement UpdateGameResultsAsync for completed games | High | 2 | IsComplete flipped; scores populated after game ends |
| SBET-27 | Build DataIngestionOrchestrator (teams→schedule→odds) | High | 2 | RunFullIngestionAsync calls all three in correct order |
| SBET-28 | Implement DataIngestionBackgroundService (hourly) | High | 2 | Service starts on boot; RunScheduledUpdatesAsync fires every hour |
| SBET-29 | Create DataIngestionController with manual trigger endpoints | Medium | 2 | POST /full/{sportId}, /nba/teams, /nba/schedule, /odds/{sport} all return 200 |
| SBET-30 | Create GamesController (upcoming, detail, date-range, odds) | Medium | 2 | GET endpoints return correct shaped JSON; 404 for missing game |
| SBET-E4 ML Model Management |  |  |  |  |
| SBET-31 | Define IModelExecutor interface for Python and ML.NET | Critical | 1 | ExecuteAsync(model, features) → PredictionResult contract defined |
| SBET-32 | Implement PythonModelExecutor (HTTP to Flask service) | Critical | 3 | POSTs feature dict; deserialises home/away probabilities + confidence |
| SBET-33 | Implement MLNetModelExecutor (ML.NET model load) | Medium | 3 | Loads .zip model file; returns same PredictionResult shape |
| SBET-34 | Build Python Flask prediction_service.py | High | 3 | Loads all registered models at startup; /predict endpoint responds < 200ms |
| SBET-35 | Implement model registry CRUD in ModelsController | High | 2 | POST register, GET list, PUT activate/deactivate, GET by id |
| SBET-36 | Support multiple active models per sport (A/B testing) | High | 2 | GetActiveModels returns all IsActive=true; each gets independent predictions |
| SBET-37 | Store Metadata JSON (hyperparameters, feature list) | Medium | 1 | Metadata round-trips correctly; displayed in GET /models/{id} |
| SBET-38 | Implement ModelPerformance recording after game results | Medium | 2 | Accuracy + ROI computed and inserted per model after IsComplete=true |
| SBET-E5 Predictions & Edge Calculation |  |  |  |  |
| SBET-39 | Design feature engineering pipeline interface | High | 2 | IFeatureService.BuildFeaturesAsync(game) returns Dictionary<string,object> |
| SBET-40 | Implement NBA feature set (ELO, rest, streak, splits) | High | 5 | Home ELO, away ELO, rest days, win streak, home/away record all populated |
| SBET-41 | Implement GeneratePredictionAsync per model | Critical | 2 | Prediction row written with ModelId, GameId, probabilities, Confidence |
| SBET-42 | Implement GeneratePredictionsForAllActiveModels | High | 2 | Calls each active model; saves all predictions in one SaveChanges |
| SBET-43 | Calculate edge: model probability minus implied odds | Critical | 2 | Edge = P_model - P_implied; stored on Prediction row |
| SBET-44 | Convert American odds to implied probability correctly | Critical | 1 | Positive: 100/(odds+100); Negative: ¦odds¦/(¦odds¦+100); unit tested |
| SBET-45 | Store FeatureValues JSON snapshot on each Prediction | Medium | 1 | Feature dict serialised to JSON on Prediction for audit trail |
| SBET-E6 Betting Recommendations API |  |  |  |  |
| SBET-46 | Implement KellyCriterionCalculator with fractional Kelly | Critical | 2 | f=(bp-q)/b * fraction; negative result clamped to 0; unit tested |
| SBET-47 | Create BettingRecommendationRequest / Response DTOs | High | 1 | Bankroll, TopN, MinEdge, MinConfidence, SportId, ModelIds validated |
| SBET-48 | Implement BettingRecommendationService.GetRecommendationsAsync | Critical | 4 | Filters by MinEdge + MinConfidence; orders by Edge desc; takes TopN |
| SBET-49 | Calculate RecommendedStake = Bankroll × KellyFraction | Critical | 2 | Stake correct for given bankroll; TotalStake and RemainingBankroll returned |
| SBET-50 | Expose POST /api/bettingrecommendations endpoint | Critical | 2 | Returns top-N GameRecommendation objects; 400 if bankroll <= 0 |
| SBET-51 | Return HomeTeam, AwayTeam, GameDate, RecommendedBet side | High | 1 | Response includes which side to bet and decimal odds |
| SBET-52 | Support model ensemble in recommendations (multi-model) | Medium | 3 | ModelIds array: average probabilities across specified models |
| SBET-53 | Validate MinEdge/MinConfidence thresholds in controller | Medium | 1 | 400 returned if MinEdge outside [0,1] or MinConfidence outside [0,1] |
| SBET-E7 Testing |  |  |  |  |
| SBET-54 | GameRepository unit tests (in-memory DB) | High | 2 | GetUpcoming filters future+scheduled; GetByExternalId returns correct row |
| SBET-55 | GameOddsRepository unit tests | High | 1 | GetLatestOdds returns newest; history ordered desc; bookmaker filter works |
| SBET-56 | PredictionRepository unit tests | High | 2 | GetHighEdge filters by minEdge and upcoming status |
| SBET-57 | KellyCriterionCalculator unit tests | Critical | 1 | Theory-driven: multiple prob/odds/fraction combos; negative clamped to 0 |
| SBET-58 | OddsConversion unit tests | High | 1 | Positive odds formula; negative odds formula; edge cases (±100) |
| SBET-59 | DataIngestionService unit tests with mocked HTTP clients | High | 3 | IngestNBATeams: upsert logic; IngestOdds: odds mapped to correct GameId |
| SBET-60 | BettingRecommendationService unit tests | Critical | 3 | MinEdge filter; TopN limit; stake calculation; empty result when no edge |
| SBET-61 | Integration test: full ingestion → prediction → recommendation | Medium | 3 | End-to-end using TestServer + in-memory DB; verifies full pipeline |
| SBET-62 | DataIngestionController integration tests | Medium | 2 | POST /nba/teams → 200; invalid sport → 500 with error body |
| SBET-63 | BettingRecommendationsController integration tests | High | 2 | Valid request returns shaped JSON; bankroll=0 returns 400 |
| SBET-E8 NFL Extension |  |  |  |  |
| SBET-64 | Add NFL team ingestion using sport-agnostic Team entity | Medium | 2 | NFL teams load with SportId=2; no schema changes required |
| SBET-65 | Implement NFL schedule ingestion | Medium | 3 | Week column populated; games stored under SportId=2 |
| SBET-66 | Map NFL-specific statistics to TeamStatistic columns | Medium | 2 | PassingYards, RushingYards, Touchdowns, Turnovers populated |
| SBET-67 | Wire americanfootball_nfl odds ingestion | Medium | 2 | POST /api/dataingestion/odds/americanfootball_nfl returns 200 |
| SBET-68 | Create NFL feature engineering pipeline | Low | 5 | NFL-specific features: yard differentials, turnover margin, weather |
| SBET-69 | Register and test NFL-specific ML model | Low | 3 | Model registered under SportId=2; predictions generated correctly |

# 5. Suggested Sprint Plan

Six two-week sprints to reach full functionality. Each sprint target is deployable.

| Sprint | Theme | Stories | Exit Criteria |
| --- | --- | --- | --- |
| Sprint 1 | Foundation + DB | SBET-1 to SBET-18 | App builds; migrations run; all repos tested |
| Sprint 2 | Data Ingestion | SBET-19 to SBET-30 | NBA teams, games, odds in DB; manual triggers work |
| Sprint 3 | ML Model Management | SBET-31 to SBET-38 | Models register; Python Flask returns predictions |
| Sprint 4 | Predictions & Edge | SBET-39 to SBET-45 | Edge calculated and stored per model per game |
| Sprint 5 | Recommendations API | SBET-46 to SBET-53 | Top-N endpoint returns Kelly-sized stakes |
| Sprint 6 | Testing + NFL Extension | SBET-54 to SBET-69 | Full test suite green; NFL data flowing |

# 6. API Endpoint Reference

## 6.1  Data Ingestion

| Method | Path | Description |
| --- | --- | --- |
| POST | /api/dataingestion/full/{sportId} | Full ingestion: teams + schedule + odds |
| POST | /api/dataingestion/nba/teams | Upsert all NBA teams from SportRadar |
| POST | /api/dataingestion/nba/schedule | Ingest schedule (query: startDate, endDate) |
| POST | /api/dataingestion/odds/{sport} | Ingest latest odds for sport key |
| POST | /api/dataingestion/update | Run all scheduled update tasks |
| POST | /api/dataingestion/results/{sportId} | Refresh final scores for recent games |

## 6.2  Games

| Method | Path | Description |
| --- | --- | --- |
| GET | /api/games/upcoming | Upcoming games (query: sportId, daysAhead) |
| GET | /api/games/{gameId} | Full game detail: teams, odds history, predictions |
| GET | /api/games/range | Games by date range (query: startDate, endDate, sportId) |
| GET | /api/games/odds/latest | Latest odds snapshot for upcoming games |

## 6.3  Betting Recommendations

POST /api/bettingrecommendations

Request body:

{

"bankroll": 10000,

"topN": 5,

"minEdge": 0.05,

"minConfidence": 0.65,

"sportId": 1,

"modelIds": [3, 5, 7]

}

Response shape:

{

"recommendations": [

{

"gameId": 42,

"homeTeam": "Los Angeles Lakers",

"awayTeam": "Boston Celtics",

"gameDate": "2026-02-20T19:30:00Z",

"recommendedBet": "Away Moneyline",

"edge": 0.087,

"confidence": 0.71,

"predictedWinProbability": 0.58,

"impliedOddsProbability": 0.493,

"recommendedStake": 218.75,

"stakePercentage": 0.0219,

"modelName": "nba_gradient_boost",

"modelVersion": "v2"

}

],

"totalStake": 218.75,

"remainingBankroll": 9781.25

}

# 7. Non-Functional Requirements

| Category | Requirement |
| --- | --- |
| Performance | Recommendation endpoint must respond in < 500ms for up to 10 models and 15 games |
| Reliability | Polly retries (×3, exponential back-off) on all external HTTP calls; circuit breaker after 5 consecutive failures |
| Data Integrity | All database writes use transactions via Unit of Work; no partial ingestion states |
| Rate Limiting | SportRadar trial: 1 req/s enforced via Task.Delay(1000) between daily schedule calls |
| Security | API keys stored in appsettings.json (excluded from git); never logged or returned in responses |
| Extensibility | Adding a new sport requires only: new SportId seed + sport-specific ingestion service; no schema changes |
| Observability | Structured logging via Microsoft.Extensions.Logging on all ingestion steps and errors |
| Test Coverage | Unit tests cover all service logic and repository queries; integration tests cover full pipeline |
| Local Dev | No Docker required; runs on Windows localhost with SQL Server Express and .NET 8 SDK |

# 8. Definition of Done

A story is considered Done when all of the following are true:

- Code compiles with zero warnings in both Debug and Release configurations

- Unit tests added and passing for all new business logic

- Integration test updated or added if a controller or repository method is new

- No regressions — full test suite green

- API key and connection-string secrets remain in appsettings.json only (not committed)

- Swagger documentation reflects any new or changed endpoint signatures

- Logging added at Information level for each ingestion step and at Error level for failures

- Code reviewed (self-review checklist checked if solo project)

- Database migration generated if any entity is added or changed

- README / QUICKSTART updated if setup steps are affected

# 9. Open Questions & Decisions

| # | Question | Options | Status |
| --- | --- | --- | --- |
| 1 | Which bookmaker(s) to use as the primary line source for edge calculation? | DraftKings / FanDuel / consensus average | Open |
| 2 | What fractional Kelly to apply by default? | 25% (conservative) vs 50% (moderate) | Defaulted to 25% |
| 3 | Should the Python ML service run as a Windows Service or be started manually? | Manual start / Windows Service / NSSM | Open |
| 4 | What minimum sample size before a model's performance metrics are trusted? | 50 / 100 / 200 predictions | Open |
| 5 | Should ensemble averaging weight models by historical ROI or treat them equally? | Equal weight / ROI-weighted | Open |
| 6 | Do we need player-level injury data and if so which source? | FantasyPros API / manual flags | Open |
| 7 | What retention policy for historical odds rows (storage grows quickly)? | Keep all / keep 30 days / keep latest only | Open |
| 8 | Is NFL extension in scope for v1.0 or pushed to v1.1? | v1.0 (basic) / v1.1 | Deferred to v1.1 |